## Slide 1
CONFIDENTIAL · INTERNAL
AI Rollout
Two-Week Status Update
Galih Priambodo · Head of SEO · 14 May 2026
G2G × OFFGAMERS

## Slide 2
From Blind to Visible — ROI Now Tracked Weekly
Three dashboards updated weekly. No more manual reports.
01
Agent Performance
Hours saved vs manual baseline
Content shipped per week
Per-agent activity breakdown
02
Rollout Impact
Keyword-level before/after
Ranking deltas per category
Attribution-aware comparison
03
Content Economics
Lead time detect to publish
Cost per article (API)
Topic-level lifecycle view
"Before this — blind. Now — every Monday we see exactly what each agent contributed, ranking impact, and detect-to-publish velocity."
AI Rollout Update · 2 / 17

## Slide 3
Where AI Replaces Manual — Human in Loop Only Where It Matters
A
Tyr auto-publish gates
Tier 0 + Tier 2 briefs skip human review. Tier 1 stays manual — quality control + training data for AI.
B
HITL learning loop
Every Tier 1 human edit feeds Tyr's threshold recommendation engine. AI gets smarter from top-tier reviews.
C
27 manual flows audited
manual-flow-audit.md documents percentage automation per flow. Most under-100% flows have a planned ETA.
D
Backlink workflow 78% automated
Remaining 22% is manual posting on Reddit, Medium, forums. Researched open-crawl, n8n, Make.com — all show same limit: aggressive bot + AI-content detection. Auto-posting triggers shadowbans; manual posting preserves account standing.
Human in loop for 2 reasons: Tier 1 quality + training AI. Not for production work.
AI Rollout Update · 3 / 17

## Slide 4
Notification System — Each Audience Gets What They Need
# | Notification | Containing | When | Status
1 | Daily Pipeline Briefing | Newsjack opps, pipeline queue, agent activity, team contribs | Mon–Fri 07:00 WIB | ● LIVE
2 | GSC Daily | Clicks drops, index coverage, CWV degradation, or all-clear | Daily 08:00 WIB | ● LIVE
3 | Tier Ranking Alerts | T1 drops ≥3 pos, T2 fall-outs, or all-clear · per brand | Daily 16:00 WIB | ● LIVE
4 | Tech-Debt Weekly Digest | Stale items >14d, or all-clear | Mon 09:00 WIB | ● LIVE
5 | Tech-Debt Real-time | New high / critical priority item | Event-driven (on insert) | ● LIVE
6 | CMS Upload Alerts | JWT expired / upload paused | Event-driven | ● LIVE
7 | Bug Reports | In-app feedback submissions | Event-driven (on submit) | ● LIVE
8 | Tier Weekly Summary | Per-brand scorecard: Top 3/10, gainers, losers | Mon 10:00 WIB | ● LIVE
9 | Agent Performance Digest | Hours saved, content shipped, agent activity | Mon 09:00 WIB | ● LIVE
10 | Weekly Report (Publish) | Headline KPIs, Tier status, watch list, top 3 priorities | Mon 08:00 → 15:00 WIB | ● LIVE
CEO has a login-free public URL — no Slack access needed. Each channel scoped per audience.
AI Rollout Update · 4 / 17

## Slide 5
Current Blockers — What's Still Manual or Constrained
Medium
CMS JWT rotation
WHY G2G CMS exposes no exclusive read+write API key. Only admin-session JWT that expires.
WORKAROUND Manual paste weekly at /settings/cms-token + Slack alert when JWT dies.
Planned
OG CMS adapter
WHY OffGamers CMS has different API spec — auto-upload only works on G2G.
WORKAROUND Phase 2 build — 1-2 week effort once OG admin shares API docs.
High
SEMrush API exhausted
WHY Current plan quota fully used. Can't top up balance — only path is upgrading to Business plan.
WORKAROUND Paused SEMrush flows. DataForSEO covers most equivalent needs. Decision needed: upgrade or stay.
External
Backlink platform AI detection
WHY Reddit / Medium / forums actively shadowban auto-posted content.
WORKAROUND Manual posting (see slide 3). Not solvable by us — platform-side policy.
Decision needed today: SEMrush Business plan — upgrade ($499/mo) or stay on DataForSEO only?
AI Rollout Update · 5 / 17

## Slide 6
Cost Estimation — Monthly Budget
Service | Use Case | Estimate / mo
DataForSEO | SERP weekly + manual baselines + Loki + Bragi SERP | $35
Anthropic API | Opus briefs + Sonnet/Tyr reviews + Haiku extractors | $80–120
SEMrush | Currently exhausted | $0 / $499
Vercel Hobby | Hosting + 2 daily Vercel crons | $0
Supabase | Database + storage + auth (free tier) | $0
GitHub Actions | Heavy cron schedulers (public tier) | $0
Slack | Webhooks for notifications | $0
TOTAL (current) | Without SEMrush upgrade | $115–155
Growth Scenarios
3× products (100 priority)
~$300 / mo
DataForSEO scales linearly + Anthropic scales with brief volume
5× content (150 briefs/mo)
~$500 / mo
Opus dominates · per-brief cost $0.50–1.00
OG full parity (CMS active)
+$30–50 / mo
OG-specific DataForSEO + Anthropic usage
Versus hiring one mid-level Indonesian writer (~$1,500 / mo):
AI infrastructure costs 1/10 the price and produces 5× the content volume.
AI Rollout Update · 6 / 17

## Slide 7
Heimdall
The Watchman · sees all things across all realms
90% MATURE
H
IMAGE PLACEHOLDER
Drop Heimdall (Norse god) art here
ROLE
Opportunity scout — reads GSC ranking signals, detects pages with declining performance or untapped potential.
PIPELINE POSITION
Pipeline START — feeds raw signals into Saga aggregator.
LAST 7 DAYS
7 runs · 210 signals surfaced
WHAT IS MISSING (gap to 100%)
Noise filtering occasionally flags low-impact pages
Better SV × CTR weighting needed to prioritize high-value signals
ETA TO 100% ~1 week — weight tuning + minimum-impact threshold
AI Rollout Update · 7 / 17

## Slide 8
Odin
The All-Father · wisdom from observation
80% MATURE
O
IMAGE PLACEHOLDER
Drop Odin (Norse god) art here
ROLE
Trend detector — watches Google News + game trend feeds for emerging topics relevant to our verticals.
PIPELINE POSITION
Pipeline START — pushes trends to Bifrost (game data) and Bragi (content briefs).
LAST 7 DAYS
1 run · 2 trends identified
WHAT IS MISSING (gap to 100%)
Trend → topic_slug matching produces ~15% false positives
Confidence scoring not granular enough to auto-prioritize
No prediction of trend lifespan (spike vs sustained interest)
ETA TO 100% ~1–2 weeks — Haiku classifier upgrade + confidence calibration
AI Rollout Update · 8 / 17

## Slide 9
Loki
The Trickster · finds opportunity in chaos
85% MATURE
L
IMAGE PLACEHOLDER
Drop Loki (Norse god) art here
ROLE
Keyword gap finder — compares our SERP coverage vs competitors, surfaces high-volume kws we do not rank for.
PIPELINE POSITION
Pipeline START — auto-pushes gaps with search volume ≥1,000 directly to pipeline.
LAST 7 DAYS
2 runs · 6 keyword gaps surfaced
WHAT IS MISSING (gap to 100%)
Competitor list manually curated (no auto-add when new competitor appears in SERP)
No detection of "competitor lost ranking, opportunity for us"
ETA TO 100% ~1 week — competitor auto-discovery + lost-ranking watch
AI Rollout Update · 9 / 17

## Slide 10
Saga
The Storyteller · weaves signals into meaning
75% MATURE
S
IMAGE PLACEHOLDER
Drop Saga (Norse god) art here
ROLE
Aggregator — clusters raw signals from Heimdall / Odin / Loki into actionable proposals + KB rule suggestions.
PIPELINE POSITION
Pipeline MIDDLE — turns noise into decisions.
LAST 7 DAYS
Multiple cluster proposals surfaced
WHAT IS MISSING (gap to 100%)
Auto-approve flow disabled — all proposals require human accept
Confidence threshold tuning needs more training data
Cluster merges occasionally need manual intervention
ETA TO 100% ~2 weeks — depends on learning loop data accumulation
AI Rollout Update · 10 / 17

## Slide 11
Bragi
The Poet · god of eloquence and the written word
90% MATURE
B
IMAGE PLACEHOLDER
Drop Bragi (Norse god) art here
ROLE
Content brief writer — generates 3 output types: new page, blog post, on-page optimization.
PIPELINE POSITION
Pipeline MIDDLE — takes opportunities, produces drafts.
LAST 7 DAYS
9 briefs shipped
WHAT IS MISSING (gap to 100%)
Image generation / sourcing still manual
Output quality varies for long-tail keywords (sometimes generic)
No A/B variant generation (single output per brief)
ETA TO 100% ~1–2 weeks — image automation + long-tail prompt tuning
AI Rollout Update · 11 / 17

## Slide 12
Tyr
The Lawgiver · god of justice and fair judgment
95% MATURE
T
IMAGE PLACEHOLDER
Drop Tyr (Norse god) art here
ROLE
Quality reviewer + auto-publish gatekeeper — scores briefs across 10 dimensions, decides if it skips human review.
PIPELINE POSITION
Pipeline END — final gate before publish.
LAST 7 DAYS
7 reviewed · 0 still need human review
WHAT IS MISSING (gap to 100%)
Threshold recommendation engine needs more historical data to auto-tune
Per-category threshold variation (currently per-tier only)
ETA TO 100% ~2 weeks — accumulating data; auto-tune at 50+ approved briefs
AI Rollout Update · 12 / 17

## Slide 13
Hermod
The Messenger · swiftest of the gods
70% MATURE
H
IMAGE PLACEHOLDER
Drop Hermod (Norse god) art here
ROLE
Outreach prospector + email drafter — finds backlink prospects, drafts personalized outreach emails.
PIPELINE POSITION
OFF-PAGE pipeline — separate vertical from content pipeline.
LAST 7 DAYS
3 runs · 3 prospects found
WHAT IS MISSING (gap to 100%)
Manual posting on Reddit / Medium / forums (AI detection — see slide 3)
Email sender reputation needs monitoring (no auto-alert yet)
No follow-up sequence automation (one-shot send only)
ETA TO 100% Indefinite for platforms · 1 week for sender reputation alert
AI Rollout Update · 13 / 17

## Slide 14
Bifrost
The Rainbow Bridge · connects realms
95% MATURE
B
IMAGE PLACEHOLDER
Drop Bifrost (Norse god) art here
ROLE
News + game intel extractor — pulls news articles, extracts keywords, parses game metadata (releases, patches, events).
PIPELINE POSITION
SIDE pipeline — feeds Odin + news export.
LAST 7 DAYS
27 runs · 745 articles · 575 game extractions
WHAT IS MISSING (gap to 100%)
Some news source feeds occasionally rate-limit (retried automatically)
Game name normalization across sources not yet 100% consistent
ETA TO 100% ~1 week — game name normalization map
AI Rollout Update · 14 / 17

## Slide 15
Mimir
The Wise · keeper of memory and knowledge
85% MATURE
M
IMAGE PLACEHOLDER
Drop Mimir (Norse god) art here
ROLE
Memory system — stores decisions, facts, preferences. Retrieves relevant context for every AI prompt.
PIPELINE POSITION
CROSS-CUTTING — affects every agent that reads context.
LAST 7 DAYS
Memory store growing · retrieval misses logged
WHAT IS MISSING (gap to 100%)
Haiku classifier for retrieval misses not yet running (manual classification)
Knowledge gap to auto-seed loop not closed (manual seeding required)
Dormant memory auto-archive not implemented
ETA TO 100% ~1 week — Haiku classifier cron + auto-seed loop
AI Rollout Update · 15 / 17

## Slide 16
Vor
The Seer · knower of what truly is
60% MATURE
V
IMAGE PLACEHOLDER
Drop Vor (Norse god) art here
ROLE
Ranking outcome tracker — watches whether published content actually ranks, feeds back to threshold tuning.
PIPELINE POSITION
FEEDBACK LOOP — connects publish event to ranking observation.
LAST 7 DAYS
Limited activity (low publish volume)
WHAT IS MISSING (gap to 100%)
Runs infrequently (data volume issue, not code issue)
Threshold-tuning logic exists but rarely triggers
Confidence intervals not yet implemented for ranking attribution
ETA TO 100% ~2–3 weeks — needs more publish volume; accelerates with Tyr autopublish
AI Rollout Update · 16 / 17

## Slide 17
What's Next — Roadmap Next 2 Weeks
01
OG admin onboarding
Data architecture ready · brand-aware UI live · OG team can start configuring tiers
02
OG CMS auto-upload adapter
Phase 2 build — 1-2 week effort · blocked on OG API docs from OffGamers admin
03
Mimir learning automation
Haiku classifier + auto-seed loop from observed knowledge gaps
04
GSC Tier 1 day-over-day signal
Faster ranking drop detection for top products (1-day window vs 7-day WoW)
05
DataForSEO budget review
Establish cost ceiling per month if we scale to 100+ products
TWO DECISIONS NEEDED FROM YOU TODAY
1. SEMrush Business plan — upgrade ($499/mo) or stay on DataForSEO only?
2. Prioritize OG CMS adapter, or hand off OG team independent first?
AI Rollout Update · 17 / 17